API TEST PLAN

SparkleCart Online – E-Commerce Platform

https://sparklecartonline.com/

| Document Title: | API Test Plan – SparkleCart Online |
| --- | --- |
| Version: | 1.0 |
| Date: | March 2025 |
| Project: | SparkleCart Online – Cart & Checkout APIs |
| Status: | Draft |

# Table of Contents

1.  Objective	3

2.  Scope	3

3.  API Endpoints Under Test	4

4.  Test Environments	5

5.  Defect Reporting Procedure	6

6.  Test Strategy	7

7.  Test Schedule	8

8.  Test Deliverables	8

9.  Entry and Exit Criteria	9

10.  Test Execution	9

11.  Test Closure	9

12.  Tools	10

13.  Risks and Mitigations	10

14.  Approvals	11

# 1. Objective

The goal of this test plan is to ensure the quality, functionality, reliability, and security of the SparkleCart Online e-commerce platform APIs hosted at https://sparklecartonline.com/. The APIs are designed to handle core shopping cart operations including adding items, updating quantities, removing items, and refreshing cart fragments for a WooCommerce-powered online retail store.

This test plan covers all HTTP methods — GET, POST, PUT, PATCH, and DELETE — used within the WooCommerce AJAX cart management system. Our primary goals are:

- Validate functional correctness of all cart API endpoints.

- Ensure data integrity and consistency across cart operations.

- Verify authentication, authorization, and access control mechanisms.

- Assess performance under normal and peak load conditions.

- Identify security vulnerabilities and ensure secure data transmission.

- Confirm compatibility across platforms, browsers, and devices.

- Provide a reliable regression baseline after each deployment.

# 2. Scope

The test plan encompasses all AJAX-based cart API endpoints of the SparkleCart Online WooCommerce platform. The following functional areas are in scope:

## 2.1 Functional Testing

- Verify correctness and functionality of all cart API endpoints as per WooCommerce AJAX documentation.

- Test scenarios for cart creation, item addition, quantity modification, and cart item removal.

- Validate session-based authentication and nonce verification for protected endpoints.

## 2.2 Data Validation Testing

- Ensure that APIs correctly validate input data, rejecting invalid requests with appropriate error responses.

- Test boundary values for product IDs, quantities, and variation parameters.

- Validate accuracy of cart fragment data returned in responses.

## 2.3 Error Handling Testing

- Verify appropriate HTTP status codes and messages are returned for invalid requests.

- Check error responses for any sensitive information disclosure.

- Validate the API's ability to handle unexpected payloads and errors gracefully.

## 2.4 Performance Testing

- Assess API response time under normal and peak traffic loads.

- Measure throughput and scalability when handling concurrent cart operations.

## 2.5 Security Testing

- Conduct security assessments to identify vulnerabilities such as SQL injection, XSS, CSRF.

- Validate WooCommerce nonce-based CSRF protection mechanisms.

- Confirm HTTPS encryption is enforced across all API endpoints.

- Check for proper access controls to prevent unauthorized modifications.

## 2.6 Integration Testing

- Verify interaction and data consistency between cart API endpoints.

- Validate that cart item additions are correctly reflected in refreshed cart fragment responses.

## 2.7 Compatibility Testing

- Test the API on different platforms, browsers, and devices to ensure cross-compatibility.

## 2.8 Load Testing

- Evaluate API behavior under high concurrent user loads to ensure platform stability.

## 2.9 Regression Testing

- Conduct regression testing after bug fixes or feature deployments to ensure existing cart functionalities remain intact.

## 2.10 Rate Limiting Testing

- Verify the platform's adherence to rate-limiting rules to prevent API abuse.

# 3. API Endpoints Under Test

The following table lists all the API endpoints that are within the scope of this test plan for the SparkleCart Online WooCommerce platform:

| S. No. | Method | Endpoint URL | Description |
| --- | --- | --- | --- |
| 1 | GET | https://sparklecartonline.com/?wc-ajax=get_refreshed_fragments | Retrieve the latest cart fragment HTML to refresh cart UI without full page reload. |
| 2 | POST | https://sparklecartonline.com/?wc-ajax=add_to_cart | Add a product to the shopping cart with specified product ID, quantity, and variation. |
| 3 | PUT | https://sparklecartonline.com/?wc-ajax=update_cart | Perform a full update of the cart — update all item quantities in a single operation. |
| 4 | PATCH | https://sparklecartonline.com/?wc-ajax=update_cart_item | Partially update a specific cart item — change quantity of a single item by cart item key. |
| 5 | DELETE | https://sparklecartonline.com/?wc-ajax=remove_from_cart | Remove a specific item from the cart using the cart item key. |

## 3.1 GET – Refresh Cart Fragments

The GET endpoint retrieves updated cart fragment HTML data. It is primarily used to update the cart count and mini-cart display after any cart modification, ensuring the UI reflects the current cart state without a page reload.

- Request Type: HTTP GET

- Authentication: Session-based (WooCommerce session cookie)

- Expected Response Code: 200 OK

- Response Body: JSON object with cart fragment HTML

## 3.2 POST – Add to Cart

The POST endpoint handles adding new products to the shopping cart. It accepts product ID, quantity, variation ID, and nonce parameters in the request body.

- Request Type: HTTP POST

- Body Parameters: product_id, quantity, variation_id (optional), add-to-cart, _wpnonce

- Expected Response Code: 200 OK on success; 400 Bad Request on invalid input

- Response Body: Cart fragments, cart hash, and product URL

## 3.3 PUT – Full Cart Update

The PUT endpoint performs a complete update of all cart item quantities simultaneously. Typically called when the 'Update Cart' button is clicked on the cart page.

- Request Type: HTTP PUT

- Body Parameters: cart (array of item keys and quantities), _wpnonce

- Expected Response Code: 200 OK on success; 400 for invalid quantity values

## 3.4 PATCH – Partial Cart Item Update

The PATCH endpoint performs a partial update on a single cart item, allowing quantity changes without affecting the rest of the cart.

- Request Type: HTTP PATCH

- Body Parameters: cart_item_key, quantity, _wpnonce

- Expected Response Code: 200 OK on success; 404 if item key not found

## 3.5 DELETE – Remove from Cart

The DELETE endpoint removes a specific item from the cart using the unique cart item key assigned when the item was added.

- Request Type: HTTP DELETE

- Body Parameters: cart_item_key, _wpnonce

- Expected Response Code: 200 OK on success; 404 if item key not found

# 4. Test Environments

The following environments and configurations will be used for executing the SparkleCart Online API tests:

| Environment | URL | Purpose |
| --- | --- | --- |
| QA | https://sparklecartonline.com/ | Primary testing environment for all functional, regression, and integration tests. |
| Pre-Production | https://sparklecartonline.com/ | Final validation environment before production deployments. |
| Production | https://sparklecartonline.com/ | Smoke testing only post-deployment. |

## 4.1 Operating Systems

- Windows 10 / Windows 11

- macOS Ventura / Sonoma

- Ubuntu Linux 22.04 LTS

## 4.2 Browsers

- Google Chrome (latest stable)

- Mozilla Firefox (latest stable)

- Microsoft Edge (latest stable)

- Safari (macOS and iOS)

## 4.3 Device Types

- Desktop computers and laptops (1920x1080, 1366x768 resolutions)

- Tablets – iPad (Safari) and Android tablets (Chrome)

- Mobile devices – iPhone (Safari) and Android smartphones (Chrome)

## 4.4 Network Conditions

- Wired LAN – standard office environment

- Wi-Fi – 4G/LTE mobile network simulation

- Throttled connections – 3G simulation for performance benchmarking

## 4.5 API Testing Tool

- Postman (primary tool for manual and automated API test execution)

- Newman (Postman CLI for CI/CD pipeline integration)

# 5. Defect Reporting Procedure

A well-defined defect reporting process ensures prompt identification, prioritization, and resolution of issues discovered during API testing of the SparkleCart Online platform.

## 5.1 Defect Identification Criteria

- Deviation from documented API behavior or WooCommerce specifications.

- Unexpected HTTP status codes or malformed response payloads.

- Data inconsistency between cart operations (e.g., add not reflected in refresh).

- Security vulnerabilities identified during testing.

- Performance degradation beyond acceptable thresholds.

## 5.2 Defect Severity Levels

| Severity | Priority | Description |
| --- | --- | --- |
| Critical | P1 | API is completely non-functional; cart operations fail entirely. Immediate fix required. |
| High | P2 | Major functionality broken; incorrect cart totals or items not being added/removed correctly. |
| Medium | P3 | Non-critical functionality impacted; incorrect response messages or minor data issues. |
| Low | P4 | Minor UI or documentation inconsistencies with no significant functional impact. |

## 5.3 Defect Reporting Steps

- Identify and reproduce the defect consistently.

- Capture detailed reproduction steps, expected vs. actual results.

- Attach screenshots, Postman request/response logs, and headers.

- Log the defect in JIRA with appropriate severity, priority, and component tags.

- Assign to the relevant team member based on the POC matrix below.

- Send daily status email to the development manager with defect summary.

## 5.4 Defect POC Matrix

| Component | POC | Role |
| --- | --- | --- |
| Frontend Cart UI | Devesh | Frontend Developer |
| Backend API / WooCommerce | Sonal | Backend Developer |
| DevOps / Deployment | Prajeeth | DevOps Engineer |

## 5.5 Defect Tracking Tool

- JIRA – Primary defect and issue tracking system.

- Daily defect status reports to be shared via email.

- Weekly defect triage meetings to review open, in-progress, and resolved items.

# 6. Test Strategy

The test strategy defines the overall approach, techniques, and practices to be followed during API testing of the SparkleCart Online platform.

## 6.1 Step 1 – Test Case Design

Test scenarios and test cases will be created for all API endpoints in scope. The following test design techniques will be applied:

- Equivalence Class Partitioning – Valid and invalid input categories.

- Boundary Value Analysis – Min/max product quantities and IDs.

- Decision Table Testing – Combinations of product, variation, and quantity.

- State Transition Testing – Cart states (empty, single item, multiple items).

- Use Case Testing – End-to-end shopping cart workflows.

- Error Guessing – Anticipating common API misuse patterns.

- Exploratory Testing – Ad hoc investigation of undocumented behaviors.

## 6.2 Step 2 – Test Execution Process

When a new build or API change is received, the following process will be followed:

- Conduct Smoke Testing to verify that all major cart API endpoints are accessible and responding.

- Reject the build if Smoke Testing fails. Await a stable build before proceeding.

- Upon passing Smoke Testing, proceed to in-depth functional testing using prepared test cases.

- Multiple testers will test the same APIs across different supported environments simultaneously.

- Report defects in JIRA and send a daily defect status email to the development manager.

## 6.3 Types of Testing

- Smoke Testing and Sanity Testing – Initial build verification.

- Functional Testing – Validate each endpoint's expected behavior.

- Regression Testing and Retesting – Post-fix validation.

- Integration Testing – Cross-endpoint data consistency.

- Performance and Load Testing – Response time and scalability.

- Security Testing – CSRF, XSS, SQL injection checks.

- Compatibility Testing – Multi-browser and multi-device validation.

- Usability Testing – API ease-of-use from developer perspective.

## 6.4 Step 3 – Best Practices

- Context-Driven Testing – Testing aligned to the WooCommerce cart context and e-commerce user flows.

- Shift Left Testing – Begin API validation from early development stages, not just after stable builds.

- Exploratory Testing – Supplement scripted tests with expertise-driven exploration.

- End-to-End Flow Testing – Simulate complete shopping journeys: add to cart → update → checkout.

- CI/CD Integration – Automate regression test execution via Newman in deployment pipelines.

# 7. Test Schedule

The following schedule is planned for the SparkleCart Online API testing project across 2 sprints:

| Task | Duration | Notes |
| --- | --- | --- |
| Test Plan Creation | 3 Days | Review and sign-off required before proceeding. |
| Test Case Creation | 5 Days | Cover all 5 API methods: GET, POST, PUT, PATCH, DELETE. |
| Test Environment Setup | 2 Days | Postman collections, environments, and variables setup. |
| Test Case Execution (Sprint 1) | 5 Days | Functional, integration, and smoke testing. |
| Test Case Execution (Sprint 2) | 5 Days | Performance, security, regression, and compatibility. |
| Defect Retesting | 2 Days | Retest resolved defects and verify fixes. |
| Summary Report Submission | 1 Day | Final test summary report with defect metrics. |

Total Estimated Duration: 2 Sprints (approximately 4 weeks)

# 8. Test Deliverables

The following deliverables will be produced during and after the testing phase:

| Deliverable | Phase | Description |
| --- | --- | --- |
| API Test Plan (This Document) | Planning | Defines scope, approach, schedule, and criteria. |
| Test Scenarios Document | Design | High-level scenarios covering all API use cases. |
| Test Cases Document | Design | Detailed steps, inputs, expected and actual results. |
| Postman Collection | Execution | Exported Postman collection with all API test requests. |
| Defect Reports | Execution | JIRA defect logs with severity, priority, and status. |
| Test Execution Reports | Execution | Daily and sprint-level test execution status reports. |
| Test Summary Report | Closure | Final report with test coverage, defect metrics, and recommendations. |

# 9. Entry and Exit Criteria

The below are the entry and exit criteria for every phase of the Software Testing Life Cycle (STLC):

## 9.1 Requirement Analysis

Entry Criteria:

- Testing team receives API documentation, WooCommerce endpoint specifications, and project requirements.

Exit Criteria:

- All API endpoints and requirements are explored and understood by the testing team.

- Queries and doubts regarding API behavior are documented and resolved.

## 9.2 Test Planning

Entry Criteria:

- Requirements and API documentation have been reviewed and signed off.

Exit Criteria:

- Test Plan document is reviewed and approved by stakeholders.

## 9.3 Test Execution

Entry Criteria:

- Test Scenarios and Test Cases documents are signed off by the client.

- The API environment (QA) is configured and accessible.

- Postman collection is set up with all required variables and authentication.

Exit Criteria:

- All planned test cases have been executed.

- Test Case Execution Reports and Defect Reports are ready.

- All critical and high severity defects are resolved and verified.

## 9.4 Test Closure

Entry Criteria:

- Test Case Reports and Defect Reports are ready and reviewed.

Exit Criteria:

- Test Summary Report is prepared and delivered to stakeholders.

- All open defects are documented with appropriate status and notes.

# 10. Test Execution

The following approach will be used during test execution for SparkleCart Online API testing:

## 10.1 Execution Approach

- All test cases will be executed using Postman with pre-configured environments for QA and Pre-Production.

- Test results will be recorded in the Test Case Execution Sheet (Excel/JIRA).

- Defects will be logged immediately upon discovery in JIRA with all supporting artifacts.

- Re-testing will be performed after developer fix confirmation.

## 10.2 Test Cycles

- Cycle 1 – Functional Testing: Execute all GET, POST, PUT, PATCH, DELETE test cases.

- Cycle 2 – Integration Testing: Validate cross-endpoint data consistency.

- Cycle 3 – Regression Testing: Execute regression suite after defect fixes.

- Cycle 4 – Performance and Security: Load tests and security scans.

## 10.3 Sample Test Cases

| TC# | API Method | Test Scenario | Input | Expected Result | Status |
| --- | --- | --- | --- | --- | --- |
| TC01 | GET | Refresh cart fragments with active session | Valid session cookie | 200 OK + cart HTML fragments | Done |
| TC02 | GET | Refresh cart with expired session | Expired cookie | 200 OK with empty cart fragments | Done |
| TC03 | POST | Add valid product to cart | Valid product_id, qty=1 | 200 OK + cart fragments updated | Done |
| TC04 | POST | Add product with invalid ID | product_id=99999 | 400 Bad Request | Done |
| TC05 | POST | Add product with zero quantity | product_id valid, qty=0 | 400 Bad Request | Done |
| TC06 | PUT | Full update of all cart items | All item keys + quantities | 200 OK + updated cart | Done |
| TC07 | PATCH | Update quantity of single item | Valid cart_item_key, qty=3 | 200 OK + item updated | Done |
| TC08 | PATCH | Update with invalid cart item key | cart_item_key=invalid | 404 Not Found | Done |
| TC09 | DELETE | Remove valid cart item | Valid cart_item_key | 200 OK + item removed | Done |
| TC10 | DELETE | Remove non-existent cart item | Invalid cart_item_key | 404 Not Found | Done |

# 11. Tools

The following tools will be used in this project:

| Tool | Category | Purpose |
| --- | --- | --- |
| JIRA | Bug Tracking | Defect logging, tracking, prioritization, and sprint management. |
| Postman | API Testing | Manual and automated API test execution, collection management. |
| Newman | CI/CD Integration | Command-line Postman runner for CI/CD pipeline automation. |
| Snipping Tool / Snagit | Screenshot | Capturing screenshots for defect documentation. |
| Microsoft Excel | Reporting | Test case management and execution tracking sheets. |
| Microsoft Word | Documentation | Test plan, test scenarios, and summary report creation. |
| Mind Map Tool | Test Design | Visual test scenario planning and coverage mapping. |

# 12. Risks and Mitigations

The following risks have been identified along with their mitigation strategies:

| # | Risk | Likelihood | Mitigation |
| --- | --- | --- | --- |
| 1 | Non-availability of a testing resource | Medium | Backup resource planning; cross-training team members. |
| 2 | API endpoint URL not accessible or returning errors | Low | Team works on other tasks; notify DevOps immediately for resolution. |
| 3 | Insufficient time for testing due to scope changes | Medium | Dynamically ramp up resources based on client needs and timeline. |
| 4 | WooCommerce nonce expiry causing test failures | High | Refresh nonces before test execution; use Postman pre-request scripts. |
| 5 | Test data pollution across concurrent test runs | Medium | Use isolated test sessions; clean up cart state between test runs. |
| 6 | Third-party WooCommerce plugin conflicts affecting API behavior | Low | Maintain a staging environment mirroring production plugin versions. |
| 7 | Session timeout during long-running test executions | Medium | Implement session refresh logic in Postman pre-request scripts. |

Done

# 13. Approvals

The following documents require client review and approval before proceeding to the next phase. Testing will only continue to the next steps once these approvals are formally obtained:

- Test Plan (this document)

- Test Scenarios

- Test Cases

- Test Execution Reports

- Test Summary Report

## 13.1 Approval Sign-Off

| Role | Name | Date | Signature |
| --- | --- | --- | --- |
| Test Lead |  |  |  |
| Project Manager |  |  |  |
| Client Representative |  |  |  |
| QA Manager |  |  |  |